DRAFT TERMS OF REFERENCE

CONSULTANCY SERVICES – PREPARATION OF RESILIENCE PROJECTS FOR

THREE WATER UTILITIES IN CLIENT COUNTRIES OF THE CARIBBEAN DEVELOPMENT BANK

- BACKGROUND

  - The Caribbean Development Bank (CDB or “the Bank”) is providing grant funding to support the Caribbean Water Utilities Insurance Collective (CWUIC), a segregated portfolio (SP) within the Caribbean Catastrophe Risk Insurance Facility Segregated Portfolio Company (CCRIF SPC), formerly the CCRIF which serves as a disaster risk financing facility for water and sewerage utilities (hereafter referred to as water utilities) in the Caribbean. In addition to CDB, CWUIC’s donors are the Inter-American Development Bank (IDB) and the Government of the United Kingdom.  This CDB grant will be used by CWUIC SP to identify and prioritise resilience projects and prepare one (1) of these projects in each of three (3) water utilities targeted to receive support.

  - CWUIC SP’s primary objective is to help utilities operating in the Caribbean water and sanitation sector to better prepare for, respond to and recover from disasters. The targeted utilities are the National Water and Sewerage Authority (NAWASA) from Grenada, Dominica Water and Sewerage Company Limited (DOWASCO) and the Central Water and Sewerage Authority (CWSA) from Saint Vincent and the Grenadines. To achieve this, CWUIC SP has three components:

Component 1: The CWUIC Response Programme

1.03	Mutual aid assistance, providing support to water utilities in emergency response planning and structured coordination between regional participating entities and utilities to restore and rebuild post-disaster. The CWUIC Response Programme intends to:

- provide training to utilities in developing emergency preparedness plans;

(b)	improve communication and coordination among utilities and with CWUIC SP for disaster response and recovery;

- establish procedures to survey damage, mobilise, deploy and coordinate workmen, crews, materials, tools and equipment pre, during and post-disaster;

- supply an emergency toolbox to some water utilities;

- provide guidance on agreements with suppliers to pre-purchase equipment and materials required for emergency response and recovery; and

- train water utilities and personnel on participation in CWUIC SP. The mutual aid under the CWUIC Response Programme will be documented in a Mutual Aid Agreement.

Component 2: Parametric Insurance

1.04	CWUIC SP is an insurance vehicle with layers of coverage including reinsurance to effectively address substantial and catastrophic losses caused by disasters. CWUIC SP provides parametric insurance at affordable premiums to help water utilities respond to and recover from disasters. Payouts provide quick liquidity to participating utilities based on pre-determined modelled losses when a loss event is triggered.

Component 3: The CWUIC Resilience Programme

1.05	CWUIC SP provides participating utilities with advisory services and technical assistance to identify and prepare priority projects to build the utility’s resilience to natural hazards. CWUIC SP’s focus is on increasing the resilience of water utilities by providing project preparation support for investments to reduce or control losses caused by climate change and other non-climate disasters (such as geophysical).

  - This Consultancy specifically supports the CWUIC Resilience Programme by helping three (3) water utilities to identify, prioritise and prepare a priority resilience project that can be funded by the CDB to reduce the utility’s vulnerability to climate change and disasters. A resilience project can be defined as a capital investment, within the mandate and scope of a utility, that reduces a utility’s risk to climate change and both climate and non-climate related hazards (such as geophysical) and, therefore, reduce the likelihood that a utility may lose the ability to serve its customers during or after a disaster. The main benefits of investing in resilience will be decreased losses from disasters and climate impacts, improved customer service and public perception of the utility, and enhanced sustainability of the utility. Overall, this will increase the viability of CWUIC SP as it helps utilities to be resilient to climate and disaster risks through mutual aid/response, insurance and preparation of resilience projects.

  - CWUIC SP is in the process of developing a Decision Support Tool (DST) that will enable the Resilience Programme to prioritise projects based on the needs of the utilities. The tool will be finalized before the commencement of this consultancy. This DST will guide decision-making on resilient capital investments to focus on projects that reduce utilities’ vulnerabilities and minimise risk exposure to natural hazards and climate change.

  - CWUIC SP is now seeking to recruit a consulting firm to provide services to three (3) water utilities alongside CWUIC SP, to identify, prioritise and prepare a resilience project for each of these three (3) utilities.

- OBJECTIVE OF THE CONSULTANCY

  - The objective of the consultancy is to identify and prioritise projects that will build the water utility’s resilience to disasters and climate risks and prepare one (1) selected project for disaster and/or climate resilient investment by the CDB.

- SCOPE OF SERVICES

  - Reporting to the CWUIC SP Team Leader with support from the CWUIC Resilience Specialist, the Consulting Firm will be required to undertake the following tasks:

Task 1: Prepare a List of Capital Resilience Projects - The Consultant will collect, organise, and provide information on the baseline and future needs for climate and disaster resilience in each utility using the WaterRiSK1 approach. This should include projects and interventions that have been completed, are on-going or proposed to make each of the three (3) utilities more climate and disaster resilient.

- All documentation on WaterRiSK will be provided to the Consultant. This analysis will be the foundation for all other tasks in the consultancy and will be used to identify entry points for integration of climate resilience along three (3) pillars; enabling environment, water resources and watershed management and water supply systems. CWUIC SP will share all the relevant documents on WaterRiSK to guide the Consultant’s work.

- The Consultant shall also refer to national water planning documents, specifically those that align with climate adaptation and disaster risk resilience such as Sectoral Adaptation Strategy and Action Plans for the Water Sector (Water SASAP).

- The Consultant should use a gender-balanced, workshop-style approach with national stakeholders in-person that have interests in and influence on the utility services. WaterRiSK clearly articulates how this engagement should be facilitated, and it will be the responsibility of the Consultant to work with each utility to complete the assessment using a consensus approach with these stakeholders.

- The output of the tool or results of the assessment will identify the areas for priority and investment to build resilience. The Consultant should identify opportunities to mainstream gender and social considerations in the identification and prioritisation of investment projects.

- The Consultant will collect information on the projects to support the prioritisation exercise including details, costs, timeframe, etc. ensuring alignment with CWUIC Resilience Programme’s DST.

- Where available, the Consultant should additionally use the utility’s business plan and/or capital investment plan to develop the list of capital resilience projects. Notwithstanding, the WaterRiSK outputs may identify areas for intervention that were not previously in these plans.

3.02	The deliverables for this task are: (a) complete WaterRiSK assessment and two (2) graphical representations of the WaterRiSK outputs which may be a spider/rose plot and/or a prioritisation plot for each of the three (3) utilities; (b) a projects portfolio for each utility organised in a spreadsheet format for grouping, breaking, updating, and calculating budgets; and (c) a report describing the work done, stakeholder engagement and the identified projects for each of the three (3) utilities.

Task 2: Prioritisation of Resilience Projects – For each utility, the Consultant will establish a list of ten (10) resilience projects in priority order to determine which one (1) will be further prepared for subsequent CDB appraisal (3 projects in total).

  - The Consultant should work with each utility using the CWUIC DST to inform the prioritisation. The CWUIC DST will include and can be complemented with decisions such as:

- What are the assets that are most critical to providing service to customers?

- Of the critical assets, which are most at risk from climate change and natural hazard events?

- What attributes of that asset or area it services make it vulnerable?

- What investments can be made to increase the resilience of that asset?

- How do the investments address the needs of vulnerable populations, including low-income communities, women, and persons with disabilities, to ensure access to water and sanitation services?

- What resilience projects are cost-effective and feasible for the utility given its objectives, constraints, and level of vulnerability?

(g)	What documentation (studies, models, etc.) is available to meet the requirements for access financing from CDB?

  - The Consultant should use the DST for the prioritization and may refer to approaches used by other development partners in identifying, prioritising and investing in resilience projects across the Caribbean and other regions. Gender and social considerations should be integrated to ensure these issues are addressed within the project design.

  - The Consultant should collaborate with CWUIC and CDB to obtain CDB’s requirements for appraisal of capital projects and to support the project prioritisation with the utility, and the identification of the project that will be subsequently prepared under Task 3 below.

  - The prioritisation of these ten (10) projects should align with the utility needs, WaterRiSK assessment and CDB’s investment requirements.

  - The Consultant should organise an in-person workshop with approximately 50 people for each utility and relevant stakeholders to ensure that a collaborative approach is used in prioritising and ranking the ten (10) projects. This workshop should also develop an understanding of the DST and how it is applied, and it should build awareness using an all-of-utility approach to gender and social inclusion in capital investment planning for resilience-building. The Consultant should ensure that the application of the DST is in an editable format such as Microsoft Excel that can be transferred to the utility and applied to other prioritisation (decision-making) exercises that the water utility may undertake in the future.

3.08	The deliverables for this task are (a) a list of ten (10) priority resilience projects ranked for each utility, (b) and a document explaining the prioritisation approach and the workshop summary for each utility.

Task 3: Preparation of One (1) Priority Resilience Project for each utility - The Consultant will prepare (1) project proposal per utility. Preparation of all the necessary documents to meet the requirements and processes for funding from the CDB should be included in this document.

- The Consultant will work with the utility, CWUIC SP, CDB and any other key stakeholder critical to the utility’s investment planning to determine which one (1) of the ten (10) resilience projects is best suited for this preparation work. This decision may also be informed by the availability of funding for this preparation work and any additional funding that may be available from the utility or other funding sources to structure a bankable, resilience project.

- The project proposal should include a rationale, results framework, base cost estimates, project management arrangements (institutional, implementation schedule and procurement approach), technical analysis, environmental and social impact assessment inclusive of stakeholder engagement, gender action plan and resettlement action plan (where applicable), environmental and social management plan, climate risk and vulnerability assessment, economic rate of return, project risks and mitigation, and outline of any legal issues related to the project including that of land acquisition.

- The Consultant may be required to travel in-person to complete any feasibility studies/reports contingent on available resources and information to finalise the proposal and to prepare the project for funding from CDB.

- An in-person validation session for an estimated 50 persons/utility should be conducted by the Consultant. This session should include utility representatives as well as key stakeholders from other entities involved in planning, financing and approving water sector projects.

3.09	The deliverable for this task is a proposal for one (1) project ready for financing from CDB for each of the three (3) water utilities. A draft proposal must be submitted for feedback from the utilities, CDB, CWUIC and other key stakeholders. This proposal will then be finalised with comments integrated.

- QUALIFICATIONS AND EXPERIENCE

4.01	The Consulting firm is required to demonstrate the following:

- A minimum of 10 years of operational experience in delivering consulting services in climate resilience, environmental sustainability, infrastructure, or related fields in the water sector.

- Proven experience in the successful delivery of at least five (5) similar resilience-focused projects within the past 10 years, demonstrating relevance in terms of: Climate adaptation or resilience planning, Water resources management, Disaster risk reduction, Nature-based solutions or infrastructure design.

- Demonstrated experience within the last five (5) years working with Multilateral Development Banks, including familiarity with their procurement and reporting procedures.

- A minimum of three (3) years’ experience working with water utilities in the Caribbean within the last five (5) years or experience in closely related sectors such as coastal management, infrastructure resilience or integrated water resources management.

- Experience training key stakeholders within the last two (2) years.

- Good writing/communications skills in English.

- Ability to present information in a clear, concise and well-articulated manner.

- Ability to solicit useful information from a broad range of stakeholders.

  - The Consulting firm should include a team having the appropriate professional and academic qualifications required to satisfy the full requirements of this Terms of Reference. All key members of the Consulting team must have excellent communication and interpersonal skills and must be fluent in English. The key experts required for the team and their minimum qualifications and experience are as follows:

- Key Expert 1: Water and Sanitation Specialist

- Education: A master’s degree in Engineering, Natural Resources Management or a related area.

  - Experience: At least ten (10) years professional experience in water utility operations and water resources management. Experience working on preparation of climate change and disaster risk management projects, and with donor agencies involved in these areas and the water sector will be an asset.

- Key Expert 2: Climate Change/Disaster Risk Management Specialist

- Education: A master’s degree in Climate Change, Disaster Risk Management, Economics or a related area.

- Experience: At least ten (10) years’ experience in climate adaptation, disaster risk management and climate risk and vulnerability assessments. Experience working in the water and wastewater sector will be an asset.

- Key Expert 3: Social/Gender Specialist

- Education: A master’s degree in social sciences, gender studies, sociology, community development, development studies or another related discipline.

- Experience: At least ten (10) years’ experience in development projects and mainstreaming gender concerns and social inclusion. Experience working on climate change or natural resources management projects will be distinct assets.

- Key Expert 4: Financial Analyst

- Education: A master’s degree in finance, economics, business management or another related discipline.

- Experience: At least five (5) years’ experience in building financial models and conducting financial analysis for projects. Experience working on development projects will be distinct assets.

  - It is expected that the Consulting team’s Key Experts may be supported by additional specialists with expertise in other areas that may be appropriate for the conduct of the services.

- REPORTING REQUIREMENTS AND DELIVERABLES

  - The Consultant will be required to deliver the following in a timely manner, and payment will be based on approval and acceptance of each deliverable.

- Inception Report to be presented within 14 days of commencement of the consultancy. This report will confirm the Consultant’s detailed work schedule and methodology combined for each of the three (3) utilities.

- Reports on Capital Resilience Projects to be submitted within two (2) months of commencement of the consultancy and on completion of Task 1. This report should be separately prepared for each utility and should capture the complete WaterRiSK assessment and associated outputs, the projects portfolio for each utility and a description of the approach and stakeholder engagement in each utility. The Consultant should ensure that there is gender balance in stakeholder representation and that vulnerable groups are included in the workshop.

- Report and Database of Resilience Projects to be submitted within five (5) months of commencement of the consultancy and on completion of Task 2. The reports and database should be prepared for each utility and detail the ten (10) resilience projects prioritized using the DST. This report should also present stakeholders feedback as gathered in the collaborative exercises between the utility, its stakeholders, CWUIC and CDB to prepare the list and provide details on the project that will further be prepared for CDB funding.

- Resilience Project Proposals (Draft) to be submitted within 11 months of the consultancy. There should be one (1) proposal per project per utility. All associated documents, feasibility studies and other requirements for future funding should be included in this proposal.

(e)	Resilience Project Proposals (Final) to be submitted within 12 months of the consultancy. This should incorporate all feedback from the utilities, CWUIC, CDB and other key stakeholders.

  - The Consultant Firm will report to the CWUIC SP Team Leader with support from the CWUIC Resilience Specialist. CWUIC will review and provide feedback or approval on all deliverables within ten (10) working days of submission.

- DURATION OF CONTRACT

  - The consultancy is expected to be implemented over a period of 12 months. Reimbursable expenses, including travel, accommodation, and workshop organization costs, will be covered under this contract.